## Slide 1: Plan for making MS teams clone
Eesha Gupta
Eesha Gupta

## Slide 2
# Steps for making the clone
- initialize node js project
- initialize basic view
- create a room
- add the ability to view our own video
add the ability to allow others to join the room
- add CSS
- add chat option
- add mute/unmute and start/stop video button and make it functional
Make another webpage which will be the home page
Add the option to start a new meeting and copy that link

## Slide 3
# Things left to be done
Complete chat box
Screen sharing
Link sharing
Send Attachments in chat box
Hosting

## Slide 4
# Week wise plan
Week 1
Make a basic plan
Learnt about backend using node and express js
Started implementation of the basic features
Week 2
Learnt about webrtc and socket.io
Implemented video calling feature
Week 3
Implemented in call chat feature
Added functionalities like mute/unmute and start/stop video
Started working on the main webpage through which the meeting will get started
Week 4
Working on the chat box feature
Trying to add some additional features